# Deliverables for <Agile-Schizo/Agile-Sister/Agile-Scum/#AJEGILE>

by

Lydia Gracia (18222035)

# PRODUCT BACKLOG

The following table consists of product backlog items categorized by every requirement on Seleksi B Laboratorium Sistem Terdistribusi.

| ID | User Story | Story Points |
| --- | --- | --- |
| PB-01 | What you're refering to as Linux, is in fact, GNU/Linux As Carlye, I want to install and configure Linux, so that I can better understand Linux systems and share my knowledge. | 30 |
| PB-02 | 2 nm TranSISTER As Carlye, I want to create a 4-bit computer simulator, so that I can better understand how a CPU works. | 7 |
| PB-03 | Cisco 🅱️acket Tracer: Of Routers and Switches As Carlye, I want to design and simulate an internet network using Cisco Packet Tracer, so that I can better understand how the internet works. | 10 |
| PB-04 | Wolfman¦Sigma As Carlye, I want to use parallel programming APIs, so that I can better understand parallel optimization. | 12 |
| PB-05 | McLaren Lo Warna Apa Bos? As Carlye, I want to develop a CLI-based chatting application that ensures data security, so that I can better understand cryptography and how data is transferred over the internet. | 17 |
| PB-06 | monkeDB As Carlye, I want to configure an RDBMS, so that I can better understand replication in distributed systems. | 6 |
| PB-07 | Carpal Tunnel Syndrome As Carlye, I want to set up an OpenVPN server, so that I can learn the concept of VPNs. | 8 |
| PB-08 | Capture The Flag: CRY, REV, and PWN edition As Caryle, I want to retrieve the flag, so that I won't be a disappointment can improve my CTF skills. | 10 |
| PB-09 | SISTER.Js As Carlye, I want to create a backend framework, so that I can better understand backend development. | 10 |
| PB-10 | Jancuk Pristail As Caryle, I want to obtain back the flag, so that I can be a hengker try penetration testing. | 8 |
| PB-11 | Benchmarking As Caryle, I want to benchmark various programming languages, so that I can flex 10 programming languages on my Github. | 6 |
| PB-12 | Fotosop As Caryle, I want to make a program to filter images, so that I can learn about parallel systems. | 6 |
| PB-13 | I am Dripping As Caryle, I want to manage a cluster with Kubernetes, so that I can better understand cloud engineering. | 3 |
| PB-14 | Pelabuhan As Caryle, I want to dockerize and deploy a multi-tier web, so that I can learn about web deployment. | 3 |
| PB-15 | BMI - Belajar Matematika Isekai (TBD) As Caryle, I want to solve mathematics instructions, so that I can better understand ARM architecture. | 2 |
| PB-16 | Klak-klak-klakulator: "Help! I accidentally summoned Cthulhu!" Edition As Caryle, I want to create a Perl calculator, so that I can learn Perl the legacy code. | 5 |
| PB-17 | TTKI - Tulis Tulis Karya Imajinasi As Caryle, I want to write the background lore for Sister courses, so that I can spread Jang Wonyoung to STEI-K peeps. | 2 |

# SPRINT 1

## Sprint Backlog

The following table consists of sprint backlog items for sprint 1.

| ID | PB ID | Task Description | Definition of Done |
| --- | --- | --- | --- |
| SB-01 | PB-01 | Installing Linux on my laptop. | Having a working Arch Linux terminal on my laptop. |
| SB-02 | PB-01 | Installing GUI for Linux. | Having a working GUI for Arch Linux installed. |
| SB-03 | PB-01 | Installing doom-ascii and ani-cli on Linux. | Able to play anime and doom-ascii on terminal. |
| SB-04 | PB-01 | Write the deliverables for Linux. | Ready draft for article. |
| SB-06 | PB-11 | Write the Strassen algorithm for matrix inverse. | Ten (10) working program for matrix inverse. |
| SB-06 | PB-03 | Make the network design for Cisco Packet Tracer. | Having a rough design for Cisco Packet Tracer. |
| SB-06 | PB-16 | Write a Perl calculator for basic functions. | Having a working Perl calculator for addition, subtraction, multiplication, and division. |

The "working products" we aim to achieve by the end of this sprint are products that have at least one sprint backlog item completed.

## Kanban Board

The following images are the Kanban Board for sprint 2.

KB-01 progress 1

KB-01 progress 2

KB-01 progress 3

KB-01 progress 4

KB-01 progress 5

KB-01 progress 6

KB-01 progress 7

KB-01 progress 8

KB-01 progress 9

KB-01 progress 10

## Burndown Chart

The following images are the Burndown Chart for sprint 1.

BC-01 progress 1

BC-01 progress 2

BC-01 progress 3

BC-01 progress 4

BC-01 progress 5

## Sprint Review

The following table consists of the status of the product at the end of sprint 1.

SR-01

## Sprint Retrospective

Throughout the sprint 1, we’ve progressed on several product backlog items, such as Linux, Cisco, Benchmarking, and Calculator. We’ve learned that

- Python, Ruby, and Java implementation of Strassen inverse.

- Gauss-Jordan algorithm might be more feasible to do.

- Bitwise operation in Perl

- Bonus specification of Calculator might be feasible.

- Install Arch Linux. :)

- Don’t rely on one tutorial or documentation to install Linux, seek for other forums whenever you’re stuck.

- Write more deliverables.

# SPRINT 2

## Sprint Backlog

The following table consists of sprint backlog items for sprint 2.

| ID | PB ID | Task Description | Definition of Done |
| --- | --- | --- | --- |
| SB-08 | PB-08 | Solve CTF problems. | At least (3) three of the challenges are solved. |
| SB-09 | PB-03 | Implement Cisco Packet Tracer. | At least one (1) requirement is working. |
| SB-10 | PB-11 | Write the Gauss-Jordan algorithm for matrix inverse. | At least ten (10) programs are running. |
| SB-11 | PB-11 | Write the deliverables for benchmarking. | Available document, placeholder is allowed while waiting for SB-10.. |
| SB-12 | PB-16 | Write the deliverables for Perl. | Ready document. |
| SB-13 | PB-02 | Make ALU in minecraft. | Working ALU to do addition and subtraction. |

The "working products" we aim to achieve by the end of this sprint are products that have at least one sprint backlog item completed.

## Kanban Board

The following images are the Kanban Board for sprint 2.

BC-02 progress 1

BC-02 progress 2

BC-02 progress 3

BC-02 progress 4

BC-02 progress 5

BC-02 progress 6

BC-02 progress 7

BC-02 progress 8

BC-02 progress 9

BC-02 progress 10

## Burndown Chart

The following images are the Burndown Chart for sprint 2.

BC-02 progress 1

BC-02 progress 2

BC-02 progress 3

BC-02 progress 4

BC-02 progress 5

## Sprint Review

The following table consists of the status of the product at the end of sprint 2.

SR-02

## Sprint Retrospective

Throughout the sprint 2, we’ve progressed on several product backlog items, such as Linux, CTF, Benchmarking, and Calculator. We’ve learned that

- Gauss-Jordan Python, C, Ruby, x86, Java, Go.

- Implementation of bitwise and inverse square root on Perl.

- Easy level AES OFB challenge using XOR.

- Write more programs for benchmarking :).

# SPRINT 3

## Sprint Backlog

The following table consists of sprint backlog items for sprint 3.

| ID | PB ID | Task Description | Definition of Done |
| --- | --- | --- | --- |
| SB-14 | PB-01 | Make an Instagram post about Linux. | Post an instagram post. |
| SB-10 | PB-11 | Write the Gauss-Jordan algorithm for matrix inverse. | At least ten (10) programs are running. |
| SB-09 | PB-03 | Implement Cisco Packet Tracer. | At least one (1) requirement is working. |
| SB-15 | PB-10 | Pwn a machine. | Obtain the root flag of a machine in HackTheBox. |
| SB-16 | PB-17 | Write lab lore. | Completed lore for two (2) labs. |

The "working products" we aim to achieve by the end of this sprint are products that have at least one sprint backlog item completed.

## Kanban Board

The following images are the Kanban Board for sprint 3.

KB-03 progress 1

KB-03 progress 2

KB-03 progress 3

KB-03 progress 4

KB-03 progress 5

KB-03 progress 6

KB-03 progress 7

## Burndown Chart

The following images are the Burndown Chart for sprint 2.

BC-03 progress 1

BC-3 progress 2

BC-3 progress 3

## Sprint Review

The following table consists of the status of the product at the end of sprint 3.

SR-3

## Sprint Retrospective

Throughout the sprint 3, we’ve progressed on several product backlog items, such as Linux, Benchmarking, and TTKI, and Pentesting. We’ve learned that

- Gauss-Jordan in 15 programming languages.

- Multithreading executing other programs in C.

- Keyword start to compile the program on the Windows command line.

- Security level of FTP, TLS, and SSH.

- Analyzing packets on Wireshark.

- Vulnerability effect on CIA triad and the strategy to fix it.

- I am just a delulu girl wanting IVE to have a concert at Sabuga :).